## Slide 1: Encrypted Chat App
By The Dirty Bits Johnny Mitchell, Adam Prusiecki, Josh Simpson, Marcus Truex

## Slide 2: Project Requirements
Almost all user stories have been completed and implemented in the project apart from the following one:
• As a user, I want to be able to use a coworker’s email address to start a conversation or send a quick message.
Users have their email to sign on to an account, but other users cannot search with email addresses nor can they privately message. Instead, the application is an open chat room.

## Slide 3: Use Cases Completed
    Use Case 1 ✅
User creates account
User types in username
User types in password
User presses OK
Username is taken
User is given error message
Use Case 2 ✅
User creates account
User types in username
User types in password
User presses OK
Username is not taken 😊
System successfully adds Username and Password to database
Use Case 3 ✅
User enters correct login credentials
System checks credentials for accuracy
System responds that the credentials are correct
User successfully logs in is granted access to app
Use Case 4 ✅
User enters incorrect credentials
System checks credentials for accuracy
System responds that the credentials are not correct
User is denied access to app and prompted to try again

## Slide 4: Use Cases (work in progress)
Use Case 5
User 1 sends a message to user 2
Systems encrypts message
System sends message to user 2
User 2 receives message
System decrypts message
User 2 reads the sent message
Use Case 6
User 1 sends a message to user 2
Systems encrypts message
System sends message to user 2
Attacker steals message
Attacker is unable to read encrypted message
Use Case 7
User Johnny enters chatroom where users Josh, Marcus, and Adam reside
Johnny types in the chatroom and hits submit
There is a brief pause while the system encrypts Johnny’s message
Josh, Marcus and Adam see nothing new in the chatroom
The system finishes encrypting Johnny’s message and distributes the encrypted message to everyone else in the chat room.
There is a brief pause while the system decrypts Johnny’s message to be displayed in the chatroom.
The system finishes decrypting Johnny’s message on the client-side, and Johnny, Josh, Marcus and Adam can now all see Johnny’s new message in chat.

## Slide 5: Project Timeline (Initial)
03/08/21 - Presentation 1/Code Backbone Complete
03/15/21 - Group Report 1/Usable Database Created for application
03/22/21 - Group Report 2/1st Successful Server and Client Chat
03/29/21 - Group Report 3
04/05/21 - Individual Presentation/Encryption complete, Testing Started
04/12/21 - Individual Report
04/19/21 - Testing Complete
04/26/21 - Final Presentation and Deliverables

## Slide 6: Project Timeline (Final)
03/08/21 - Presentation 1/Began Coding
03/15/21 - Group Report 1/GUI and simple chat in progress
03/22/21 - Group Report 2/GUI Complete
03/29/21 - Group Report 3/Server & Client classes in progress
04/05/21 - Individual Presentation/Testing started on unencrypted chat
04/12/21 - Individual Report/Coding still in progress
04/19/21 - Encryption Code complete but not implemented
04/26/21 - Encryption Code implementation still in progress

## Slide 7: Project Timeline (Notable Differences)
Began coding a week late due to meetings and to get group familiarized with tools used for project.
Server/client issues took too long to resolve and had to resort to using on local host, this pushed the project off timeline considerably.
Encryption implementation still in progress

## Slide 8: Project Results
✅ Working GUI that allows clients to connect via chat and successfully send and receive messages.
🟨 Successfully encrypt and decrypt the chat to maintain privacy from uninvited users or attacks still in progress.
🟨 Ensure all data in database is encrypted and sent securely to recipients still in progress.

## Slide 9: Project Results (Anticipated Problems)
Java language not enough → Java was enough to make a complete project but the use of other languages could have proved to have easier implementations.
Project too big → Case to be made either way.
no test scenarios for every bug → held true throughout the entire project.
Problem that wasn’t anticipated was schedule conflicts and other outside demands from group members.

## Slide 10: Project Process Model
Held true to using Agile model throughout the semester.
Helped reduce the frequency of failure and allowed us to have incremental releases of a somewhat complete product for the end of the semester even without everything implemented.
Scrum was not successfully implemented due to inexperience with proper techniques and frameworks. Once the project started evolving and changing, our book knowledge wasn’t enough to keep us to Scrum practices.

## Slide 11: Work to Be Done
Encryption implementation is proving difficult to implement into the existing code for the project to get the desired results.
Server, client, database working over an online network.
chat to be tested over different machines on different networks.